Genome Firewall  —  Execution Plan

Challenge 06 · Hack-Nation 6th Global AI Hackathon · Powered by OpenAI · 20-Hour Build

Goal: Predict which antibiotics will work / fail for a bacterial genome before the lab results arrive, with calibrated confidence, an honest no-call, and cited evidence. Strictly defensive. Never designs or modifies organisms.

This doc is the single source of truth for what we're building and how. Read it once (~10 min), then jump to your role's section.

────────────────────────────────────────

# 0. TL;DR (read this first)

We take a bacterial genome (FASTA), detect known resistance genes/mutations with AMRFinderPlus, run a small calibrated logistic-regression model per antibiotic, and output likely to work / likely to fail / no-call with a confidence score and the exact genes behind it, shown in a Streamlit app with a mandatory “confirm with lab testing” disclaimer.

We win on scientific honesty, not a high accuracy number:

Phylogenetic (grouped) train/test split — not random. This is the #1 thing judges check.

Calibrated confidence + a real no-call — the model knows when to stay silent.

Honest evidence — separate a known resistance gene from a statistical association only.

Scope discipline: ONE species, 3–5 antibiotics, done well. Do NOT claim universal coverage.

# 1. What we are building

Three modules (all required by the brief):

| # | Module | What it does | Output |
| --- | --- | --- | --- |
| 01 | Genome Reader | FASTA genome → feature vector via AMRFinderPlus | 0/1 table: which known AMR genes/mutations are present |
| 02 | The Predictor | Per-antibiotic model on those features + target gate + de-dup | Per drug: work / fail / no-call + calibrated confidence + evidence |
| 03 | The Decision Report | Streamlit / Gradio app | Per-drug report card + confidence + evidence category + lab-confirm disclaimer |

In scope: quality-checked FASTA (one reconstructed genome) → per-antibiotic prediction.

Out of scope (do NOT build): sample collection, reading DNA from blood, species ID, genome assembly, separating mixed samples. Our system starts after sequencing + assembly.

Hard safety rule: the tool only predicts and explains resistance that already exists. It must never suggest changes to an organism. State this in the app and the pitch.

# 2. Scope decision — species & antibiotics

First action: check the organizer's fixed challenge dataset. The brief says they provide ~1,000–3,000 genomes for ONE species + 3–5 predefined antibiotics + a grouped train/calibration/hidden-test split. If so, the species and drugs are chosen for us — use theirs. The recommendation below is our fallback if we pick ourselves.

Recommended species (fallback): Klebsiella pneumoniae — a WHO-priority superbug, huge amount of lab AST data in BV-BRC, clear resistance genetics, and curated point mutations in AMRFinderPlus. (Backup: E. coli.)

Recommended antibiotics (fallback, 4):

| Antibiotic | Resistance mechanism | Why it's a good demo |
| --- | --- | --- |
| Meropenem (carbapenem) | acquired genes: blaKPC, blaNDM, blaOXA-48 | clean gene→resistance signal; the classic superbug story |
| Ciprofloxacin (fluoroquinolone) | point mutations gyrA, parC (+ qnr) | shows off -O point-mutation detection |
| Gentamicin (aminoglycoside) | modifying enzymes aac, aph, aad | multiple genes, good statistical case |
| Ceftazidime (cephalosporin) | ESBL genes blaCTX-M | shows the target-gate / class logic |

This mix covers both acquired-gene resistance and mutation-based resistance, so the demo isn't one-dimensional.

# 3. System architecture

BV-BRC PATRIC_genomes_AMR.txt --filter(species, drugs, LAB-measured)--> labels y + genome_id list

|

BV-BRC genomes/<id>.fna  <----- download just those ids ----------------------+

|

v

[Module 01] AMRFinderPlus  -n <id>.fna -O Klebsiella --plus

|                                   |

v                                   v

feature matrix X (0/1 per gene)   Class/Subclass -> gene->drug knowledge base

|                                   (honest evidence + target gate)

|-- de-dup / cluster by sequence homology (Mash/MLST) -> group ids

v

[Module 02] per-drug logistic regression (GROUPED split, calibrated)

|  -> P(resistant) -> {work / fail / no-call} + target gate + OOD no-call

v

[Module 03] Streamlit report: call + confidence + evidence category

+ 'Confirm with standard lab testing'

# 4. The three winning principles (do NOT skip)

These ARE the rubric. A polished app with a random split loses to a plain app that gets these right.

## 4.1  Phylogenetic (grouped) split — the big one

Bacteria are clonal, so a random split leaks near-identical genomes into both train and test, giving a fake high score. We must cluster genomes by sequence similarity and hold out whole clusters.

Fast way: Mash / sourmash sketch → cluster at a distance threshold (~99.9% identity = same clone). Or group by MLST sequence type if available (free, no compute). Or use the organizer's provided grouped split.

Implement with StratifiedGroupKFold(groups=cluster_id) — never a plain split.

Demo move: show random-split score vs grouped-split score side by side and explain the gap. This one table proves we understand the trap.

## 4.2  Calibration + no-call

Calibrate probabilities on a separate calibration split using CalibratedClassifierCV (isotonic or sigmoid). Never calibrate on train or test.

Report Brier score + reliability diagram (predicted confidence vs actual accuracy).

No-call fires on two triggers: (a) low confidence — P(resistant) near 0.5; (b) out-of-distribution — genome unlike anything in training (far from all clusters or has unseen genes) → abstain with reason “novel lineage”.

Report no-call rate + accuracy on the calls we kept. “22% no-call, 91% accuracy on the rest” beats “100% answered, 78%”.

## 4.3  Honest evidence (known cause vs statistical)

Every prediction carries an evidence category:

(i) Known resistance gene/mutation — feature present AND a curated cause for this drug class (from AMRFinderPlus Class/Subclass). High trust; cite the gene.

(ii) Statistical association only — model leaned on a feature that isn't a known cause for this drug. Flag as unconfirmed.

(iii) No known signal — nothing found → lean to no-call; if we say “works” it must come from the target gate, not from mere absence of markers.

Rule: a SHAP / feature-importance value does NOT prove biological cause. The AMRFinderPlus Class/Subclass mapping — not SHAP magnitude — decides the honesty category.

## 4.4  The target gate (cheap credibility)

Never output “likely to work” just because no resistance gene was found. Add a deterministic check: is the drug's molecular target present / is the species intrinsically resistant? If the target is absent → never “works”.

# 5. Tech stack

| Layer | Choice | Notes |
| --- | --- | --- |
| Language | Python 3.10+ | one repo, one env |
| Bio tooling | AMRFinderPlus (bioconda) | conda install -c bioconda ncbi-amrfinderplus; amrfinder -u once |
| Data pull | FTPS from BV-BRC + pandas | PATRIC_genomes_AMR.txt + .fna files |
| Clustering | Mash / sourmash (or MLST) | for the grouped split / de-dup |
| ML | scikit-learn | LogisticRegression, CalibratedClassifierCV, StratifiedGroupKFold, metrics |
| Explainability | shap or model coefficients | flashlight only — cross-ref with known genes |
| App | Streamlit (recommended) or Gradio | brief requires one of these |
| LLM | OpenAI API ($50 credits/team) | report-writing layer + optional evidence viz |

OpenAI's role: NOT the core prediction (that's classic ML). Use it to (a) generate the clear, plain-language, cited report from the structured evidence, and (b) optionally visualize evidence. Keep the actual call/confidence deterministic from the ML model.

# 6. Repo structure

genome-firewall/

data/

raw/         # PATRIC_genomes_AMR.txt, downloaded .fna files

amrfinder/   # AMRFinderPlus TSV outputs (or organizer precomputed)

processed/   # feature_matrix.parquet, labels.csv, clusters.csv

src/

m01_genome_reader.py   # fasta -> amrfinder -> features

m02_predictor.py       # train, calibrate, grouped-split, no-call, gate

clustering.py          # mash/MLST -> cluster_id

evaluate.py            # metrics + reliability plot

drug_db.py             # antibiotic -> target + known genes

report.py              # OpenAI: evidence -> cited report

app/

streamlit_app.py       # upload FASTA -> report cards + disclaimer

models/                  # saved calibrated models per drug

notebooks/               # EDA, metrics plots

requirements.txt / environment.yml

README.md

# 7. The 20-hour timeline

For a small team working in parallel. Owners are by role (assign names in section 8). Times are cumulative from H0 (kickoff).

| Phase | Hours | What happens | Owner | Done when |
| --- | --- | --- | --- | --- |
| P0 Setup | H0–H2 | Get organizer dataset; check for precomputed AMRFinderPlus. Create repo + env. Install AMRFinderPlus. Decide species/drugs. | All | env works, amrfinder -l runs, dataset located |
| P1 Data | H2–H5 | Load PATRIC_genomes_AMR.txt, filter species+drugs+lab-measured only, map S/I/R to labels, download .fna. EDA class balance. | Data/Bio | labels.csv + genome files ready |
| P2 Features (M01) | H4–H8 | Run AMRFinderPlus (or load precomputed) -> 0/1 feature matrix. Keep Type=AMR. Save Class/Subclass map. | Data/Bio | feature_matrix.parquet joins to labels |
| P3 Clustering | H5–H8 | Mash/sourmash (or MLST) -> cluster_id per genome for grouped split. | Data/Bio + ML | every genome has a cluster_id |
| P4 Baseline (M02) | H8–H12 | Per-drug LogisticRegression on grouped split. One drug end-to-end first, then loop all. | ML | predictions for all drugs on held-out split |
| P5 Calibrate + no-call | H11–H15 | Calibrate on calibration split; add low-confidence + OOD no-call; add target gate. | ML | calibrated probs, no-call, gate live |
| P6 Evaluation | H13–H16 | Metrics per drug + random-vs-grouped table + reliability plot. | ML | metrics table + plots generated |
| P7 App (M03) | H10–H17 | Streamlit: upload FASTA -> per-drug cards + disclaimer. | App | upload a genome, get a full report |
| P8 OpenAI report | H15–H18 | Evidence -> plain-language cited report. Optional viz. | App + ML | report reads clearly, cites real genes |
| P9 Polish + demo | H18–H20 | README (coverage/limits), rehearse 3-min demo, buffer. | All | demo runs cleanly twice |

Golden rule: get one drug fully end-to-end (data -> feature -> calibrated prediction -> app card) by ~H12. Everything after is repetition + polish. Do not build all modules to 80% in parallel — build one vertical slice to 100% first.

# 8. Team roles (assign names)

| Role | Owns | Skills |
| --- | --- | --- |
| Data/Bio | Module 01, data pull, clustering, feature matrix | Python, pandas, comfort with bio tools |
| ML | Module 02, calibration, no-call, evaluation, metrics | scikit-learn, model eval |
| App/Report | Module 03 Streamlit, OpenAI report layer, demo | Streamlit, API, UX |

If solo / two people: one person does Data/Bio + ML, the other App/Report; cut the deep-learning stretch entirely and lean on the organizer's precomputed AMRFinderPlus if available.

# 9. Deliverables checklist (mapped to grading)

☐  Repeatable path: FASTA -> features (Module 01), documented

☐  Per-drug predictions: work / fail / no-call with calibrated confidence (Module 02)

☐  De-dup / grouped split applied and justified (threshold stated)

☐  Target gate implemented (no “works” from mere absence)

☐  Streamlit/Gradio app with per-drug report + evidence category (Module 03)

☐  Mandatory “confirm with standard lab testing” message

☐  Metrics: balanced accuracy, recall for R and S separately, F1, AUROC, PR-AUC per drug

☐  Brier score + reliability plot; no-call rate + accuracy on kept calls

☐  Generalization: results by genetically related group (grouped/hidden split)

☐  Honest explanations: known gene vs statistical association clearly separated

☐  Explicit statement of which species + antibiotics we cover / don't cover

☐  “Strictly defensive” framing stated in app + pitch

# 10. Demo script (3 min)

Frame it (20s): “1M+ deaths/yr from resistance. Lab takes 1–3 days. We predict from the genome in seconds — honestly.” State: strictly defensive, decision support only.

Upload a real held-out genome (30s): show per-drug cards appear.

Show a confident call (30s): meropenem -> “likely to fail”, high confidence, evidence = known gene blaKPC detected (category i). Cite it.

Show a no-call (30s): a drug where evidence is weak/OOD -> “no-call: novel lineage / conflicting evidence.” Explain why silence is a feature.

Show honesty (40s): the random-split vs grouped-split table + reliability plot. “Our real number is X, not the inflated Y most models report.”

Close (20s): the mandatory lab-confirm disclaimer on screen. Coverage + limitations. “Defensive by construction.”

# 11. Risks & ruthless cut list

| Risk | Mitigation |
| --- | --- |
| AMRFinderPlus install/run eats hours | use organizer's precomputed results if provided; install in P0 in parallel |
| Class imbalance (few resistant cases) | pick balanced drugs; use PR-AUC + balanced accuracy; drop a drug if hopeless |
| Clustering tooling is fiddly | fall back to MLST grouping or organizer's provided split |
| Running out of time | cut deep-learning stretch, multimodal viz, extra drugs. Never cut: grouped split, calibration/no-call, honest evidence, disclaimer |

If behind at H15: freeze scope to 2–3 drugs, one clean end-to-end path, and spend remaining time on the honesty story (grouped-split table + reliability plot) — that's what scores.

# 12. First commands (P0)

conda create -n genome-firewall python=3.10 -y

conda activate genome-firewall

conda install -c bioconda ncbi-amrfinderplus mash -y

amrfinder -u        # download AMRFinderPlus DB (once)

amrfinder -l        # list organisms with curated point mutations

pip install pandas scikit-learn shap streamlit openai matplotlib pyarrow

# labels : ftps://ftp.bv-brc.org/RELEASE_NOTES/PATRIC_genomes_AMR.txt

# genomes: ftps://ftp.bv-brc.org/genomes/<genome_id>/<genome_id>.fna

────────────────────────────────────────

Lock before H2: confirm organizer dataset & split, confirm species + drug list, assign roles.